# CircuitFit Founder Review - Meeting Minutes

Synthetic evidence fixture. This file intentionally contains a mixture of confirmed decisions, open questions and one conflicting request.

Meeting date: 5 June 2026

Attendees: Product, Engineering, Design, Marketing, Security

# Decisions

Keep the beta browser-based and mobile-friendly.

Use local browser storage for saved workouts during the MVP.

Use deterministic workout templates before adding AI-generated plans.

Do not require login for the MVP.

# Open Questions

Should export/import of local workout history be added before beta?

Should the beta deck show a non-functional leaderboard concept?

Which accessibility checks are required before the pilot?

# Action Register

| ID | Action | Owner | Status |
| --- | --- | --- | --- |
| ACT-001 | Confirm browser-local persistence | Engineering | Confirmed |
| ACT-002 | Assess export/import option | Product | Open |
| ACT-003 | Clarify whether leaderboard is concept-only | Marketing | Open |
| ACT-004 | Review accessibility checklist | Design | Open |

# Whiteboard Photograph

The photograph below captures a rough workflow and a late-stage marketing question.

Source note: whiteboard image captured after the meeting. Treat handwritten requests as unverified until approved.